Minika Japan Website Proposal

3 Proposal Options: Low / Medium / High Cost

# Project Goal

Transform the Minika website into a trustworthy, corporate website that feels credible to third parties including business partners, corporate clients, and banks.

# A) Must-Have Requirements (All Options)

The following changes apply to ALL proposal options:

- Unify branding: Change all "Minika Hokkaido" to "Minika Japan" across the entire site

- Visibility: Make Company Overview and Contact information clearly visible and easy to find

- Tone shift: Change overall tone from "cute/casual" to calm, corporate, and trustworthy (copywriting, headings, section order, visual feel)

- Icon replacement: Replace current small icons with more corporate-looking icons (samples will be provided before implementation)

- Logo integration: Add company logo naturally into current pages

- Content removal: Hide/remove all kids apparel related pages, images, and products [Already approved: +¥10,000]

# Option 1: Low-Cost (Presentation Improvements Only)

## Principle

Keep the existing layout and blocks. Focus on improving presentation only, with no structural changes or new sections.

## Scope of Work

- Rewrite headings and key text to sound more corporate and professional

- Minor re-ordering of existing sections within the same page (no new sections/pages)

- Reduce and organize text for clarity (bullet points, shorter copy)

- Small visual tuning (spacing, typography) without full redesign

- Replace icons with similar count (no custom icon creation)

## Proposed Page Structure

Keep current page structure. Recommended section order for homepage:

1. Hero section with company message

2. Company Overview (brief)

3. Services

4. Why Choose Us / Strengths

5. Contact CTA

## Draft Heading Revisions

| Current | Proposed |
| --- | --- |
| Welcome to Minika! | Minika Japan: Your Trusted Partner |
| About Us | Company Overview |
| What We Do | Our Services |
| Get in Touch! | Contact Us |

## Icon Set Candidates

Option A: Heroicons (heroicons.com) - Clean, minimal corporate style

Option B: Feather Icons (feathericons.com) - Professional, lightweight

Option C: Phosphor Icons (phosphoricons.com) - Flexible weight, modern corporate

## Option 1 Summary

| Requirements Covered | ✓ All must-have requirements |
| --- | --- |
| Workload Level | Small |
| Extra-Cost Items | None (fixed scope only) |

# Option 2: Medium-Cost (Minimal Trust Elements)

## Principle

Keep current structure but add minimum needed trust elements. Uses extra-cost scope sparingly.

## Scope of Work

Everything from Low-Cost Option, plus:

- Strengthen Company Overview with additional information block

- Add 1-2 small trust sections (options below)

- Improve CTA flow for contact/inquiry to be clearer and more corporate

## New Sections to Add

| Section | Content Outline | Placement |
| --- | --- | --- |
| Track Record | Years in business, number of clients/projects, key achievements. Simple stats display (e.g., 10+ years, 500+ clients). | Below Hero or after About |
| Service Process | Simple 3-4 step process flow showing how you work with clients. Builds trust through transparency. | After Services section |

## Enhanced Company Overview

Add structured company information block including:

- Company name, registration number

- Founded date

- CEO / Representative name

- Headquarters address

- Business scope

## Option 2 Summary

| Requirements Covered | ✓ All must-have requirements + enhanced trust |
| --- | --- |
| Workload Level | Medium |
| Extra-Cost Items | • 1-2 new sections (Track Record, Process) • Enhanced Company Overview block • Improved CTA design |

# Option 3: High-Cost (Full Corporate Upgrade)

## Principle

Significant upgrade to corporate feel through expanded pages, navigation, and assets. Uses extra-cost scope extensively.

## Scope of Work

Everything from Medium-Cost Option, plus:

- Add new pages (detailed company profile, executive message, service details, track record)

- Significant restructuring of top page (new hero, message, flow)

- New banners/images or large-scale visual replacement

- More extensive copywriting support

## Proposed Sitemap

| Page | Purpose |
| --- | --- |
| Home (Top Page) | First impression, corporate message, overview of services, trust indicators, CTA |
| About Us (NEW) | Detailed company profile, history, mission, vision, corporate values |
| Message (NEW) | CEO/Representative message for corporate credibility |
| Services (ENHANCED) | Detailed service descriptions, process, pricing structure if applicable |
| Track Record (NEW) | Case studies, achievements, client list (with permission), certifications |
| Contact | Enhanced contact form, multiple contact methods, office map |

## Top Page Structure Proposal

| Section | Intention |
| --- | --- |
| 1. Hero | Full-width professional banner with corporate tagline. Establishes immediate credibility. |
| 2. Trust Bar | Key statistics (years, clients, coverage area) in icon format. Instant credibility boost. |
| 3. About Preview | Brief company introduction with link to full About page. Professional tone. |
| 4. Services Grid | Visual service cards with icons. Clear navigation to service details. |
| 5. Process Flow | Step-by-step visualization of how you work. Builds trust through transparency. |
| 6. CTA | Strong call-to-action with contact form or inquiry button. Clear next step. |

## Option 3 Summary

| Requirements Covered | ✓ All requirements + full corporate transformation |
| --- | --- |
| Workload Level | Large |
| Extra-Cost Items | • 3-4 new pages (About, Message, Track Record, Services detail) • Complete top page restructure (6 new sections) • New hero banner/visual assets • Extensive copywriting for all new content • Enhanced navigation structure |

# Quick Comparison

|  | Low | Medium | High |
| --- | --- | --- | --- |
| New Pages | 0 | 0 | 3-4 |
| New Sections | 0 | 1-2 | 6+ |
| Visual Changes | Icons only | Icons + minor | Full redesign |
| Copywriting | Headings | Key sections | Full site |
| Workload | Small | Medium | Large |
| Extra-Cost Scope | None | Minimal | Extensive |

# Next Steps

1. Client reviews all three options and selects preferred approach

2. Confirm icon set preference from provided samples

3. Provide any additional company information needed for content

4. Agree on final scope and pricing

5. Begin implementation